# AccuBook — Architecture Brief

The decision, the gaps, and the order of work (V1 → 100,000 tenants)

Architecture review — prepared for Sudipto Mitra

26 August 2026

Table of Contents

# AccuBook — Architecture Brief

Read this one. It is the working summary of docs/Architecture.md, which stays as the reference: 108 tables, 36 diagrams, 15 ADRs, section-by-section detail. Section numbers below (§n) point into it.

Measured against branch fix/hr-tenancy-batch-atomicity, commit f371d13, 26 August 2026. No repository changes have been made.

Claims are tagged [VERIFIED-REPO] (measured here), [VERIFIED-TEST] (observed by running the code), [PATTERN] (established industry practice), [VENDOR-CHECK] (a vendor fact, current to May 2026, re-verify before spending money), [ASSUMPTION], or [JUDGEMENT].

## 1. The decision

Pooled, single-database, shared-schema multi-tenancy, with PostgreSQL Row-Level Security as the enforcement floor, a separate Platform (control-plane) database, and a tenant_placement indirection layer built in V1 even though V1 will only ever have one placement.

Stay a modular monolith on Next.js. Split out exactly one process — a worker — because background work has genuinely different runtime requirements from HTTP handling, not because “services scale better”.

| Decision | Choice | Reason |
| --- | --- | --- |
| Tenancy model | POOL — shared DB, shared tables, organizationId | 100,000 databases is an operational cost no small team survives; 100,000 rows in a partitioned table is free |
| Isolation | App guard + PostgreSQL RLS | The guard stops attackers; RLS stops your own developers, which is the failure mode that actually leaks data |
| Control plane | Separate Platform DB | Tenant lifecycle, billing and placement must not live in the books they govern |
| Placement | tenant_placement, all rows → POOL-01 | ~2 days now; a rewrite in year 3 if skipped |
| App shape | Modular monolith + one worker | Two deployables a team of 2–5 can operate at 2 a.m. |
| Database | One Postgres → vertical scale → read replicas → partition → shard | Every step reversible, none requires an application rewrite |
| Jobs | Postgres queue (FOR UPDATE SKIP LOCKED), tenant context in the payload | You already have the database; a queue is not a reason to add Redis, Kafka or SQS |
| Cache | Redis for rate limits, tenant metadata, entitlements — never accounting data | A cached ledger balance is how you ship a wrong trial balance |
| Deployment | Vercel + Neon for V1, plus a container-hosted worker | Small team, app is already there; migration triggers in §43.2 |
| Not in V1 | Kubernetes, Kafka, Elasticsearch, microservices, multi-region active-active, CQRS, event sourcing | Each has a named trigger condition in §62 |

### Why not database-per-tenant

It is the model most first-time SaaS architects choose, and it is genuinely attractive: perfect blast radius, trivial single-tenant restore, no WHERE clause can leak. At 100,000 tenants it also produces 100,000 migrations per release (at an optimistic 2 s each with 50-way parallelism, ~67 minutes of orchestrated, resumable, partially-failing work — you would be operating a migration platform as a product), a connection problem with no good answer (poolers multiplex within a database, not across databases), 100,000 backup schedules and monitoring targets, and a per-tenant cost floor because managed Postgres bills per instance.

The decisive argument is economic. AccuBook’s market — Indian SMEs on Tally, Zoho Books, Vyapar and Excel — is a ₹300–3,000/month market. A per-tenant infrastructure floor above roughly ₹50/month destroys the business model. [JUDGEMENT] Pooling amortises one well-run database across thousands of small tenants; silo tenancy amortises nothing. That is why mass-market SMB accounting SaaS is pooled and the silo model appears almost only in enterprise-priced products (§8).

What silo gets right — blast radius, restore, noisy-neighbour immunity — we buy back selectively via placement, at the point where one tenant is large enough to pay for it. That is the hybrid, and it is why the placement indirection must exist from day one while doing nothing.

### Why RLS, when the code already filters by organizationId

The existing guard is good. [VERIFIED-REPO] All 110 org-scoped route files are wrapped in withOrgAuth; none opts out of the role check. It is still not sufficient, for one reason: withOrgAuth proves who the caller is and which organisation they may act in — it cannot prove that the query the handler then writes stays inside that organisation.

// Compiles. Passes withOrgAuth. Returns every tenant's invoices.
const invoices = await prisma.invoice.findMany({ where: { status: "OVERDUE" } });

With RLS that query returns zero rows. The mistake becomes a visible bug in the developer’s own tenant instead of an invisible breach in someone else’s. The repo already contains findForeignReferences [VERIFIED-REPO], written because someone recognised this bug class for client-supplied foreign keys — the right instinct, applied at one layer. RLS applies it at every layer: raw SQL, reports, background jobs, and the code not yet written.

## 2. Where the code actually stands

[VERIFIED-REPO] The brief’s figures were close but stale:

| Metric | Brief said | Actual |
| --- | --- | --- |
| Prisma models | 72 | 74 — and 0 enums; every status is free text |
| API routes | 102 | 122 (110 org-scoped, all wrapped, 0 skipRoleCheck) |
| Migrations | 14 | 18 (0_init … 17_hr_masters_per_tenant) |
| Test files | 32 | 62 — 640/640 unit tests pass in 2.4 s [VERIFIED-TEST] |
| Decimal columns | — | 169; Float columns: 0 — correct for money |
| Soft-delete columns | — | 0 |

Read the divergence as a positive signal: the codebase is ~25% larger and has roughly twice the test coverage assumed. That materially strengthens the case for evolving it rather than rewriting it.

### What is already right, and must be preserved

- A single fail-closed authorisation guard. withOrgAuth does session-or-API-key auth, membership lookup, isActive, same-origin CSRF on mutating requests, and a role-permission check derived from (pathname, method) — in one place, for all 110 routes. An unregistered path returns 403, not 200. Fail-closed by construction is rare.

- API keys cannot exceed their creator’s role — scopes are intersected with the issuing user’s permissions, closing the standard privilege-escalation-by-key-minting hole.

- Foreign-key tenant validation exists — findForeignReferences returns the same answer for “belongs to another tenant” and “does not exist”. No existence oracle.

- Money is correct — 169 Decimal(18,4), zero Float.

- Real concurrency handling, with the reasoning recorded — posting.ts uses raw INSERT … ON CONFLICT … RETURNING with a comment explaining that Prisma’s upsert under the driver adapter degrades to select-then-insert and loses the race, plus an integration test that proves it.

- A migration guard born from a real incident — migrate-on-deploy.mjs restricts prisma migrate deploy to VERCEL_ENV=production after preview builds migrated production. Keep this behaviour through any deployment change.

## 3. The four findings that matter

### 3.1 33 of 74 models have no organizationId — 22 of them are tenant-owned

RLS cannot express “this row belongs to tenant X” for a table that does not say which tenant it belongs to. The 33 split three ways, and conflating them is a mistake:

| Category | Models | Treatment |
| --- | --- | --- |
| Platform / identity | User, Account, Session, VerificationToken, Organization | Move to the Platform DB (§10) |
| Genuinely global reference data | Currency, ExchangeRate | Keep global, read-only to tenants |
| Tenant-owned, scoped only through a parent | VoucherEntry, InvoiceItem, InvoiceTax, BillItem, BillTax, InvoicePayment, Stock, Batch, StockMovement, SalesOrderItem, QuotationItem, PurchaseOrderItem, BomItem, ItemUnit, BankTransaction, BankReconciliation, Attendance, Leave, Payslip, ExpenseClaim, BudgetLine, ApprovalWorkflowStep, FiscalPeriod | Backfill organizationId (§20.5) |

VoucherEntry is the general-ledger detail table — the most sensitive table in an accounting system — and it carries no tenant column at all.

The work is mechanical and safe (an expand/contract backfill plus a denormalised column) but it is prerequisite, it touches large tables, and it must land before RLS means anything. This is the concrete answer to “what do we do first”.

### 3.2 A live cross-tenant defect: Role, VoucherType, UnitOfMeasure

These three are global tables that behave as if tenant-owned (§2.6):

- Role — a custom role created by one tenant is assignable by all, and editing it silently changes their permissions.

- VoucherType.code and UnitOfMeasure.name are globally unique — the first tenant to create code SALES blocks every other tenant from ever creating it.

This is present today, not a future risk. Migration 17_hr_masters_per_tenant already applied the correct system-vs-tenant split to Department and Designation; the same pattern just needs completing here.

### 3.3 Preview deployments read and write the production database

migrate-on-deploy.mjs correctly stopped previews migrating production after that incident. But preview code on an unmerged branch still reads and writes live books (§45.3). Per-PR database branches fix it in about a day.

### 3.4 There is no way to charge anyone

[VERIFIED-REPO] There is no Plan, Subscription, Feature, Entitlement or Usage model in the schema. This is a commercial blocker, not a scaling one, and it arrives before any scaling problem does (§23–24).

### What breaks first, in order [JUDGEMENT]

- Cross-tenant leak via a hand-written query or report — nothing structural prevents it today (§35).

- Connection exhaustion under serverless fan-out — the pool cap of 3 per instance is a thoughtful choice, but concurrency × 3 is unbounded above by design (§17).

- Synchronous reports timing out — Trial Balance / P&L / GSTR-1 over a busy tenant’s year will exceed the function limit well before 1,000 tenants (§29).

- audit_logs, voucher_entries, stock_movements growth — append-only and unbounded; unpartitioned, they degrade first (§18).

- No subscription or entitlement model (§23–24).

- Migration/deploy coupling — acceptable now, untenable once migrations take minutes (§20).

## 4. The V1 architecture

graph TB
    U["Users — browsers · accountants · CAs"] --> CDN["CDN + WAF"]
    CDN --> APP

    subgraph APPTIER["Next.js 16 modular monolith"]
        APP["Route handlers · Server components"]
        G["1 Auth → 2 Tenant context → 3 Authorization<br/>→ 4 Entitlement → 5 Placement"]
        APP --> G
    end

    G --> DL["Tenant-scoped Prisma client<br/>set_config('app.current_org', …, true)"]
    DL --> POOLER["Connection pooler — transaction mode"]
    POOLER --> TDB[("PostgreSQL · POOL-01<br/>tenant data · RLS FORCED<br/>+ jobs table")]

    G -.->|identity · membership · entitlements · placement| PDB
    PDB[("PostgreSQL · accubook_platform — CONTROL PLANE<br/>Tenant · Membership · Plan · Subscription<br/>Entitlement · Usage · Placement · PlatformAudit")]

    APP --> RDS[("Redis — rate limits + control-plane cache only")]
    APP --> OBJ["Object storage — documents/{orgId}/… · reports/{orgId}/…"]
    APP -->|"enqueue in the SAME transaction<br/>as the business write"| TDB

    TDB -->|"SKIP LOCKED"| WRK["Worker container — same codebase<br/>queues: critical · default · reports · imports · ocr"]
    WRK --> TDB
    WRK --> OBJ
    WRK --> EXT["External — Razorpay · Resend · Anthropic OCR · GST IRP"]
    APP --> EXT
    APP --> OBS["Observability — Pino (requestId + tenantId per line)<br/>metrics with NO tenantId label · Sentry · /api/health"]
    WRK --> OBS

Five gates run in fixed order on every request: authentication → tenant context → authorization → entitlement → placement. Tenant identity is resolved server-side from the authenticated session’s membership and never from a request parameter. Context reaches the database as a transaction-local set_config, which is what makes it compatible with a transaction-mode pooler.

## 5. The fifteen decisions, one line each

Full context, options, trade-offs and reconsider-triggers are in §60.

| ADR | Decision | Reconsider when |
| --- | --- | --- |
| 001 Tenancy model | Pooled + RLS now; hybrid (POOL/BRIDGE/SILO) as the designed target | An enterprise segment pays >₹40k/mo and demands isolation, or a regulator mandates it |
| 002 Engine & layout | PostgreSQL; two databases (accubook_platform, accubook), same cluster in V1 | §19.2 sharding triggers fire |
| 003 Isolation | Defence in depth: withOrgAuth + filters + RLS forced against a non-owner role + composite FKs + CI tests | Measured overhead exceeds 5 ms p95 — then narrow scope table-by-table, in writing |
| 004 Control plane | Separate Platform DB for tenants, identity, plans, entitlements, usage, placement | Foundational — do not |
| 005 Tenant context | AsyncLocalStorage, derived from membership, propagated via transaction-local set_config; jobs carry a NOT-NULL tenant_id | ALS proves lossy — fall back to explicit context objects, RLS unchanged |
| 006 Prisma | Keep it. One client per placement, from a registry, wrapped in a $extends scoping extension. Raw client not exported | Prisma p99 overhead becomes material |
| 007 Pooling | Transaction-mode pooler; small app pool (3 serverless, 10–20 worker) | Moving off serverless — but keep the transaction-local mechanism regardless |
| 008 Jobs | Postgres queue with SKIP LOCKED, worked by a container. Transactional enqueue removes the need for an outbox | Sustained load >~5,000 jobs/s, or queue IO measurably harms OLTP |
| 009 Caching | Redis for rate limits and control-plane metadata only. No financial data, ever | Do not, for financial figures |
| 010 Object storage | Tenant-prefixed keys, access only via org-scoped routes after a row read under RLS, short-lived signed URLs | Storage exceeds ~1 TB — evaluate R2/S3 for egress cost |
| 011 Observability | tenantId on every log line; never as a metric label (use tenant_tier); per-tenant aggregates as rows in Postgres | A contractual SLA needs real-time per-tenant metrics — allow-list those tenants |
| 012 Deployment | Vercel + Neon + one worker container. No Kubernetes | Two or more §43.2 triggers fire — most likely India data residency |
| 013 Disaster recovery | RPO ≤ 5 min via PITR; RTO ≤ 4 h; single-tenant restore as a written, rehearsed script; quarterly rehearsals | Enterprise contracts demand tighter RTO — that is a SILO conversation, and it should be priced |
| 014 Subscriptions | Plan → Feature/Limit → materialised Entitlement, with overrides, trials and metered usage. Never if (plan === 'PRO') | Foundational |
| 015 Monolith vs services | Modular monolith + one worker. Enforced in-process boundaries, no extraction in V1 | One module has a genuinely different scaling profile (OCR is likeliest), or the team exceeds ~15 |

On ADR-015: posting an invoice touches invoices, GL, stock, tax and audit in one transaction. Splitting that across services replaces a database transaction with a distributed saga — eventual consistency where strong consistency is required. A team of 2–5 cannot operate a distributed system and ship an ERP.

## 6. Top risks

Ranked by severity × likelihood on the current trajectory. Full list of 20 in §61.1; 30 architectural red flags in §61.2.

| # | Risk | Severity | Likelihood | Mitigation |
| --- | --- | --- | --- | --- |
| 1 | Cross-tenant data leak | Critical | Medium without RLS | RLS + composite FKs + isolation matrix + CI schema test + 404-not-403 |
| 2 | Restore fails when needed | Critical | Medium — never tested | Automated restore verification + quarterly rehearsal + immutable backups |
| 3 | Bad migration destroys data | Critical | Medium | Expand/contract enforced in CI + pre-migration snapshot + production-only guard ✅ |
| 4 | Financial inconsistency — unbalanced books, duplicate posting | Critical | Medium | Balance constraints + immutability trigger + idempotency + nightly reconciliation alarm |
| 5 | A job runs in the wrong tenant | Critical | Medium | tenant_scope_required CHECK + assertion + isolation matrix row 10 |
| 6 | Platform DB is a SPOF | High | Medium | Stale-while-error cache + degraded mode + HA at Stage 4 |
| 7 | Connection exhaustion | High | High without a pooler | Transaction pooler + small pools + workers off serverless |
| 8 | Noisy neighbour | High | High | Rate limits + queue isolation + in-flight caps + timeouts + placement |
| 9 | Cannot charge | High | Certain today | Subscription + entitlements before launch |
| 10 | Reports time out | High | High | Tiering + async jobs + summary tables + replica |
| 11 | Role/VoucherType/UnitOfMeasure collision | High | Certain — present today | System-vs-tenant split |
| 12 | Previews share production data | High | Certain — present today | Per-PR database branches |

A representative few of the red flags, with today’s status: money as Float (absent ✅); organizationId taken from a request parameter (absent ✅); tenantId cached in a JWT and trusted (absent ✅); a global table tenants can write to (present — §2.6); a child table with no tenant column (present — 22 tables); a financial write endpoint with no idempotency key (present — all of them); a status column with no enum and no check constraint (present — 0 enums); a backup never restored (present); a preview environment pointed at the production database (present).

## 7. The order of work

[ASSUMPTION] 2–3 engineers. Nothing starts before this is reviewed and approved. Phase detail — deliverables, dependencies, rollback, gates — is in §64.

| Phase | Weeks | What it delivers | Blocks launch? |
| --- | --- | --- | --- |
| 0 Foundation | 1 | Approved ADRs; structural CI tests; statement_timeout/lock_timeout/idle_in_transaction_session_timeout; wraparound alert; secret scanning; per-PR preview databases (fixes risk 12) | yes |
| 1 Tenant data completeness | 2–3 | organizationId backfilled on 22 tables via expand/contract; composite FKs (organizationId, parentId); org-leading indexes; system-vs-tenant split (fixes risk 11); schema conformance test | yes |
| 2 Control plane | 3–4 | accubook_platform DB; Tenant/Membership/Placement/MigrationState/SupportGrant; identity migrated out; tenant_placement → POOL-01; client registry; stale-while-error cache | yes |
| 3 Authorization | 2 | Tenant status gate; branch scope; 404-not-403 uniformly; permission-map completeness test; break-glass flow; admin plane separated | yes |
| 4 RLS | 3–4 | app_tenant/app_platform/app_report/app_admin_support roles; Prisma scoping extension; RLS rolled out per table behind flags; the 28-row isolation matrix; overhead measured against the ≤5 ms budget | yes |
| 5 Jobs | 2–3 | jobs table with tenant_scope_required; worker container; queue separation; per-tenant in-flight cap; retries, backoff, DLQ; crons converted to per-tenant enqueue | yes |
| 6 Commercial | 3–4 | Plan/Feature/Limit/Subscription/Entitlement/Usage/Billing; entitlement gate in withOrgAuth; usage metered transactionally; hard OCR and storage caps; Razorpay with verified deduplicated webhooks; trial/upgrade/downgrade/dunning (fixes risk 9) | yes |
| 7 Reporting | 2–3 | T1/T2/T3 tiering; async reports → object storage → signed URL; summary tables maintained in the posting transaction + nightly reconciliation alarm; async exports and imports | yes |
| 8 Observability | 2 | requestId/tenantId on every line and span; alert set with runbooks; per-tenant aggregate metrics; tenant health score; on-call rotation | yes |
| 9 Backup/restore | 2 | PITR verified on both DBs; immutable separately-credentialed backup storage; weekly automated restore verification; the single-tenant restore script; rehearsed full-restore runbook (fixes risk 2) | yes |
| 10 Disaster recovery | 1–2 | DR playbook; degraded mode implemented and tested; four manual chaos experiments; incident response with named owners; status page | recommended |
| 11 Load testing | 2 | k6 suite; production-shaped staging data; the noisy-neighbour test; documented breaking points | recommended |
| 12 Hardening | 2–3 | CSP enforced; malware scanning; magic-byte validation; pen test scoped to include multi-tenant isolation; data classification register; DPDP legal review; DPA and sub-processor list | yes |
| Total | ~22–28 weeks | with some parallelism (6 runs alongside 3–5; 7 alongside 8; 9 alongside 10) |  |

[JUDGEMENT] Five to seven months to a defensible V1 for a small team, on top of a codebase that is already substantially complete. Phase 4 carries the highest execution risk in the programme — a mistake returns zero rows, or far worse, the wrong rows; matrix rows 19–21 must be green before any high-traffic table is enabled. Do not launch without Phase 9.

If the schedule must be compressed, cut in this order: Phase 11 (do it after launch, at low volume), then Phase 10 (write the playbook, defer the automation), then parts of Phase 8. Phases 1, 4 and 9 cannot be cut — they are isolation, isolation, and the ability to recover from your own mistakes.

## 8. Start here — the first fortnight

Highest value per unit of effort. None of it depends on approving the rest of the architecture.

| # | Action | Effort | Value |
| --- | --- | --- | --- |
| 1 | Set statement_timeout, lock_timeout, idle_in_transaction_session_timeout | hours | very high |
| 2 | Give preview deployments their own database branch | 1 day | very high |
| 3 | Extend rate limiting to sign-in and password reset (only register is limited today) | 1 day | very high |
| 4 | CI test: every org route is wrapped in withOrgAuth | 1 day | very high |
| 5 | Transaction-ID wraparound + backup-age alerts | hours | high |
| 6 | Secret scanning in CI and pre-commit | hours | high |
| 7 | organizationId indexes on the three tables missing them | hours | medium |
| 8 | Write — do not yet run — the single-tenant extraction script | 2 days | very high |
| 9 | Immutability trigger on posted vouchers | 1 day | high |
| 10 | Nightly trial-balance reconciliation alarm | 1 day | very high |

[JUDGEMENT] Items 1, 2, 3 and 10 together are under a week and remove four of the twenty risks.

## 9. What I need from you

These change the answers above, and several are on the critical path.

- Plan tiers and prices? §23.3 is my assumption and it drives the whole entitlement model.

- Realistic 12-month tenant target? If it is 500 rather than 5,000, Phases 7, 8 and 11 can be deferred.

- Tenant mix — many micro-businesses, or fewer larger ones? This changes capacity planning more than tenant count does.

- Any named enterprise prospect requiring data isolation? If so, BRIDGE moves up the roadmap.

- Has any customer asked for data-in-India? The most likely trigger for moving off the current platform.

- How many engineers over the next 12 months? The roadmap assumes 2–3.

- Who owns which modules? Module boundaries work best when they match ownership.

- Is Indian counsel engaged for DPDP and the retention/erasure conflict? On the critical path for launch.

## Notes on this document

Diagrams are Mermaid: they render natively in the Markdown edition (GitHub, GitLab, VS Code, Obsidian, Typora). In the Word edition they appear as source text — run npx mmdc -i docs/Architecture-Brief.md -o out.md for images.

Legal notice. Regulatory content here describes architecture, not law. Nothing is legal advice. Every compliance obligation named must be confirmed with Indian counsel and, for GST/TDS specifics, with a practising CA.

Every [VENDOR-CHECK] fact — Neon compute and connection limits, Vercel function and cron limits, Upstash limits, Razorpay behaviour, AWS ap-south-1 availability, GST and TDS schemas — is stated from knowledge current to May 2026 and must be re-verified against the official sources listed in §0.3 before it becomes a purchase order or a capacity plan.

Prepared 26 August 2026 against commit f371d13. Repository measurements are reproducible with the commands in §2.1. No repository changes have been made.